**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create sticky header. | 3/25 | 3/24 |
| 2. Create manual slideshow for index page. | 3/25 | 3/25 |
| Finish index page | 3/21 | 3/21 |
| Finish visit page | 3/21 | 3/21 |
| Finish food page | 3/22 | 3/22 |
| Finish order page and order form | 3/23 | 3/23 |
| Finish contact page | 3/23 | 3/23 |
| Edit pictures | 3/24 | 3/26 |
| Create grid structure | 3/20 | 3/20 |
| Create social media feature | 3/22 | 3/22 |
| Create Instagram feed scroll feature. | 3/26 | Didn’t happen |
| Create user story backlog. | 3/20 | 3/21 |